7.2. Planning and Timetable BIOMACH  (Midterm assessment deliverables in red)

start                                                             months                                                     end

| WORKPACKAGES | tool | 1 | 3 | 6. | 9 | 12 | 15 | 18 | 21 | 24 | 27 | 30 | 33 | 36 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP1 Nano-Handling | D |  |  |  |  |  |  |  |  | D1-1 |  |  |  | D1-2 |
|  | M |  |  |  | M1-1 |  |  | M1-2 | M1-3 |  |  | M1-4 |  |  |
| WP2 Self-Assembly | D |  |  |  |  |  |  |  |  | D2-1 |  |  |  | D2-2 |
|  | M |  |  |  |  | M2-1/2 |  |  | M2-3 | M2-4 |  | M2-5 |  | M2-6 |
| WP3 Electro Engines | D |  |  |  |  | D3-1 |  |  |  |  |  |  |  | D3-2 |
|  | M |  |  | M3-1 |  | M3-2 |  |  |  |  |  | M3-3 |  |  |
| WP4 Photochemical Engines | D |  |  |  |  | D4-1 |  | D4-2 |  |  |  |  |  | D4-3 |
|  | M |  |  | M4-1 |  | M4-2 |  | M4-3 |  | M4-4 |  | M4-5 |  |  |
| WP5 Nanopore Machines | D |  |  |  |  |  |  | D5-1 |  |  |  |  |  | D5-2 |
|  | M |  |  | M5-1 |  | M5-2 |  | M5-3 |  |  |  | M5-4 | M5-5 |  |
| WP6 Biomolecular Motors | D |  |  |  |  | D6-1 |  |  |  |  |  |  |  | D6-2 |
|  | M |  |  | M6-1 |  | M6-2 |  |  |  | M6-3 |  |  |  | M6-4 |

D-Deliverable; M-Milestone, MTA-Mid-term assessment                                        MTA

(DMa1; DMa2)

| Work-package No | Workpackage title | Lead contractor No | Person-months | Start month | End month | Deliv-erable No |
| --- | --- | --- | --- | --- | --- | --- |
| WP 1 | Nano-Handling | 5 MPI-FKF | 51 | 1 | 36 | D1-1 D1-2 |
| WP 2 | Self-Assembly | 3 EPFL | 54 | 1 | 36 | D2-1 D2-2 |
| WP 3 | Electro-Engines | 9 ULP | 60 | 1 | 36 | D3-1 D3-2 |
| WP 4 | Photochemical Devices | 2 CIAM | 66 | 1 | 36 | D4-1 D4-2 D4-3 |
| WP 5 | Nanopore Machines | 10 FOM | 75 | 1 | 36 | D5-1 D5-2 |
| WP 6 | Biomolecular Motors on Nanostructures | 8 ICG-GC | 90 | 1 | 36 | D6-1 D6-2 |
|  | TOTAL |  | 396 |  |  |  |

  - Deliverables list

| Del. no. | ##### Deliverable name | WP no. | Lead partic. | Estimated PM | Nature | Dissem level | Deliv.date (month) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| D3-1 | Controlled grafting of catenane and rotaxane units at metal surfaces | WP3 | 9 | 13 | R | CO | M12 |
| D4-1 | Final design of a light-fueled molecular component | WP4 | 2 | 13 | R | CO | M12 |
| D6-1 | Microtubules assemblies on nanostructures | WP6 | 4 | 13 | R | CO | M12 |
| D5-1 | Deposition and single molecule study of stator/rotor/actuator units at surfaces | WP5 | 3 | 20 | R | CO | M18 |
| D4-2 | Computional treatment of light-induced rotary movements in LFMC´s | WP4 | 7 | 20 | R | CO | M18 |
| DMa1 | BIOMACH conference on nanomotors and bioengines | Manag. | BIOM. | 2 | O | PU | M18 |
| DMa2 | Creation of BIOMACH-website | Manag. | BIOM. | 2 | O | PU | M18 |
| D1-1 | Single-molecule investigation and control of anchoring rotaxane and LFMC units at surfaces | WP1 | 5 | 30 | R | CO | M24 |
| D2-1 | Self-assembled chiral stacks including intercalated rotary motors | WP 2 | 6 | 30 | R | CO | M24 |
| D1-2 | Modification of the vesicles and proteins involved in protein-importing molecular motors | WP 1 | 10 | 32 | R | CO | M28 |
| D2-2 | Self-assembled semi-conducting polymers including intercalated rotary motors included | WP 2 | 6 | 45 | R | CO | M36 |
| D3-2 | Monolayers of rotaxanes working as molecular devices | WP 3 | 3 | 45 | R | CO | M36 |
| D4-3 | Operation of LFMC-incorporating photodriven molecular machines | WP 3 | 2 | 45 | R | CO | M36 |
| D5-2 | Design and synthesis hexameric spin transition FeII compound | WP5 | 1 | 45 | R | CO | M36 |
| D6-2 | Motility of single kinesine motors on these assemblies | WP6 | 8 | 45 | R | CO | M36 |
| Rep. | Report 1 + Audit | Manag. | 1(Co) | 0.5 | R | CO | M12 |
| Rep. | Report 2 | Manag. | 1(Co) | 0.5 | R | CO | M24 |
| Rep. | Report 3 + Audit | Manag. | 1(Co) | 0.5 | R | CO | M36 |
| Plan | Plan of Using and Dissemination of KNOWLEDGE | Manag. | 1(Co) | 0.5 | R | CO | M18/M36 |
| TOTAL |  |  |  | 402 |  |  |  |